# Project Plan: Phishing Detection Tool with Real-Time Threat Intelligence

Rationale for Choosing the Topic

Shrouded in many stories embodying human fallibility, Phishing is one of the prevailing and fatal cybersecurity threats for companies and individuals, it exploits human vulnerabilities to gain unauthorized access to confidential information. Phishing attacks are becoming more sophisticated and advanced tools to protect users and organizations are required. To solve this critical issue, this project was chosen to design a solution, which integrates real time threat intelligence, machine learning, and user friendly interface.

This project offers a unique integration of several APIs (VirusTotal, AbuseIPDB, IPQualityScore, and IPinfo) to deliver real time comprehensive threat analysis that combines from these APIs. Providing both a simplified graphical user interface and advanced threat detection capabilities available to non-technical users. 
Moreover, as an open source solution, it not only encourages present collaboration, but also future enhancements of the cyber security community. This project finds itself unique as the integration of real time intelligence, usability, and openness for combatting phishing attacks.

1. Tasks and Development Phases

Phase 1: Project Setup (Week 1)

- Find proper API-s for phishing detection

These APIs must give real time and reliable threat intelligence data and conduct detailed analysis and pick. The research ensures that the selected APIs can fulfill the technical and functional aspects of the phishing detection tool.

- Collaborate through setting up a GitHub repository

Create a GitHub repository to do version control, implement collaboration development, and create a place to host project code and its documentation.

- Develop a basic GUI with Tkinter

Develop a preliminary view graphical user interface with Tkinter specifying the framework in which users can input the URLs and IPs as well as utilize it for the tool.

Phase 2: API Integration (Week 2)

- Add VirusTotal and AbuseIPDB to perform a threat analysis

These URLs and IP addresses API can be implemented to scan and analyze for URLs and IP addresses and the potential real time database is used to identify potential phishing threats.

- Add IPQualityScore’s IP threat data and IPinfo’s for enhanced threat data

To earn more information, including geolocation and patterns for fraud behavior, you can use these APIs and enrich the analysis capabilities of this tool.

- Validate API responses according to accuracy

Validate the integrated APIs response to guarantee consistency and reliability of the output so they can play smoothly together with the related phishing detection logic.

Phase 3: Development and Testing (Week 3)

- Enhance GUI usability to improve user experience

Make the graphical interface more intuitive, creating input fields that are easily understood, and show output fields clearly, like showing URL when requested and IP when consulted.

- Use scikit-learn to implement phishing detection logic

Machine learning algorithms are developed and integrated with invocations of scikit-learn to detect data patterns and classify successful phishing attempts.

- Performing unit and integration tests

Conduct thorough tests to prove the individual parts ('unit tests') on a part by part basis and tests so that the APIs and the GUI work together ('integration tests').

Phase 4: Deployment and Documentation (Week 4)

- Conduct User Acceptance Testing (UAT) of the tool

Finally examine the performance of the tool from an end user perspective using UAT and built-in feedback to refine and complete the code.

- Package the project so that it is executable via PyInstaller.

You can use PyInstaller to compile your project to an executable standalone format which can easily be distributed to others, without any need for Python to be installed on the target machine.

- Create the project documentation

Detailed Step by Step Installation Steps, Usage Instructions and Technical Details prepared. Make the documentation accessible at Github for further reference.

2. Milestones and Timelines

| Milestone | Expected Completion |
| --- | --- |
| Completion of API Research | Week 1 |
| Basic GUI Prototype | Week 1 |
| Integration of APIs | Week 2 |
| Initial Testing and Bug Fixes | Week 2 |
| Phishing Detection Algorithm Finalized | Week 3 |
| User Acceptance Testing Completed | Week 4 |
| Final Deployment and Documentation | Week 4 |

3. Roles and Responsibilities

- Project Manager: Madhuri Kethineni

Responsible for managing all aspects of the project life cycle; including the management of the project timeline and assignment of duties to team members, were also responsible for resolving any dependencies or roadblocks. Ensures that all the deliverables side of the equation get released in a timely fashion, on scope, and of quality. Communicate with the team to maintain alignment with project goals.

- Developers: Vijay, Mahesh

Design the UI and implementation of a GUI using Tkinter, making it intuitive and user friendly. Integration and validation of APIs (VirusTotal, AbuseIPDB, IPQualityScore and IPinfo) to the phishing detection tool. Work together on making the core phishing detection logic work and improve its functionality.

- Quality Assurance Engineers: Branden, Radha

Working towards testing all components of the tool to test for successful and dependable operation. This involves the following activities such as verifying the API integrations for accurate threat data pull up, evaluation of the phishing detection logic for effectiveness and script, and a GUI usability test for a positive UX. Conduct unit and integration testing to discover and fix any issues before deployment.

- Technical Writer: Usha Sree

Create a comprehensive installation guide, user manuals and all other technical specifications of the application. Ensure all documentation is clear, detailed, and on GitHub so it is accessible. For end users and developers, the documentation provides guidance on using and maintaining the tool.

4. Work Breakdown Structure (WBS)

| Task ID | Task Name | Dependencies | Owner | Duration |
| --- | --- | --- | --- | --- |
| 1.1 | API Research | None | Vijay | 3 days |
| 1.2 | GitHub Setup | None | Mahesh | 2 days |
| 2.1 | VirusTotal Integration | API Research | Vijay | 3 days |
| 2.2 | IPinfo Integration | API Research | Mahesh | 2 days |
| 3.1 | Phishing Detection Logic | API Integration | Vijay, Mahesh | 4 days |
| 4.1 | User Acceptance Testing | Finalized Logic | Branden, Radha | 3 days |
| 4.2 | Documentation Finalization | Entire Project | Usha Sree | 2 days |

5. Communication and Collaboration

- Channels: Communication within the team are facilitated through multiple channels to ensure efficiency and clarity.

For addressing immediate concern or updates progress since last meeting, constant and speedy discussion and daily coordination, What-app is utilized. Google Meet is used for weekly check and review meetings during which main moving points or problems are addressed, and the flow of work in relation to the week and the work that has too come is reviewed and planned comprehensively.

- Collaboration Tools: Effective collaboration between the team is ensured using reliable tools.

Version control and controlling code is done using GitHub as the main platform. It facilitates team members to collaborate on pull requests, review other’s work and to see a central repository of the project. Files that are not code related, like project docs, presentations, meeting notes are the files kept in non-code related storage platform which is Google Drive. This helps to keep team members organized and provide access to shared resources in an easy to get format.